## Slide 1
Open API — Milestone Timeline
Jul 2026 → Mar 2027 · Green = New Users · Blue = Existing Users
Jul 2026
Mar 2027
Open API Milestones
Early Q3
New Users
Block API usage by registration date
By registration date, block API usage for new users
Beginning of Sept
Existing Users
Automated email to migrated users
Start sending automated email to migrated users
End of September
Existing Users
Communication to all users
Sending communication to all users
EO March 27
Existing Users
Deprecation of old Open API
End of deprecation period for old OAPI
New Users
Existing Users
Guesty
Slide 2: Milestone Data

## Slide 2
Milestone Data (Editable)
Edit this table, then update the timeline slide to match.
Segment | Date | Date Label | Milestone Title | Description
New Users | Early Q3 2026 | Early Q3 | Block API usage by registration date | By registration date, block API usage for new users
Existing Users | Sep 2026 | Beginning of Sept | Automated email to migrated users | Start sending automated email to migrated users
Existing Users | Sep 2026 | End of September | Communication to all users | Sending communication to all users
Existing Users | Mar 27, 2027 | EO March 27 | Deprecation of old Open API | End of deprecation period for old OAPI
Timeline span: Jul 2026 → Mar 2027 New Users • Early Q3 — Block API usage by registration date Existing Users • Beginning of Sept — Automated email to migrated users • End of September — Communication to all users • EO March 27 — Deprecation of old Open API (OAPI)