# Hometime — End of Month May 2026 Report

Accounts: TBC (69d5bb4de615023969dc3b34) · MRP (6989bac56844f86a9df2db8c)

Scope: EOM-critical tickets from hometime-internal Slack (27 May – 12 Jun 2026), enriched from Jira.

# Executive Summary

May EOM for Hometime was blocked by a cascade of financial calculation bugs — tax-inclusive errors, duplicate payment charges, missing cash-ledger recognition, and guest-invoice discrepancies — compounded by slow ticket turnaround on Immediate-priority items. Payment automations were turned off as a workaround while GOLD-9426 remained open. Tax issues required bulk recalculation of hundreds of reservations ahead of owner payouts.

# Friction Themes (Slack consolidation)

## Duplicate / Multiple Payment Charges

Guests charged multiple times via Merchant Warrior; automations disabled as workaround while GOLD-9426 root-cause investigation continues.

## Tax-Inclusive Calculation Errors

Widespread tax extraction failures — taxes added instead of extracted, negative AF, bundled-fee bugs; 51+ reservations affected across TBC + MRP.

## Accounting / Cash Transactions

Cash ledger entries stopped auto-creating ~23 May; 181 payments (~A$354k) not recognized due to owner-statement generation-day change.

## Guest Invoice Discrepancies

Invoice breakdown didn't match folio — cleaning fee missing or not bundled into accommodation fare.

## VRBO Auth Holds

No automated future auth-hold flow; API limitations forced fully manual VRBO handling.

## EOM Blockers

Unresolved tax/payment issues blocked May EOM, owner statements, and customer payouts.

## Slow Response / Escalation

Multiple Immediate tickets sat 1–2+ weeks without updates, eroding Hometime trust.

# Ticket Register

| Ticket | Theme | Friction | How resolved | Created | Resolved | Resolution |
| --- | --- | --- | --- | --- | --- | --- |
| GOLD-9424 | Duplicate / Multiple Payment Charges | Merchant Warrior charged guests twice on the same reservation — Guesty sent duplicate API requests to MW (e.g. HA-YjQ543l, $355.25 × 2). | Cancelled ghost-reservation pending payments; interim ad hoc refunds; root-cause fix tracked on GOLD-9426. | 27 May 2026 | 27 May 2026 | Bugfix |
| GOLD-9426 | Duplicate / Multiple Payment Charges | Ongoing duplicate/multiple charges via MW — guests charged up to 10× in some cases; payment automations turned off as workaround. | Still under cross-team root-cause investigation (ghost reservations from failed DB save after FIN money creation). No fix deployed. | 27 May 2026 | — | — |
| T3-166405 | Tax-Inclusive Calculation Errors | Negative Accommodation Fare on 17+ BDC reservations on MRP — tax-per-line-item enabled but feature toggle off caused incorrect AF values (32+ res affected). | Javier's team led root-cause fix via feature-toggle enablement; discussed on APAC↔Product call — some reservations require client-side correction. | 28 May 2026 | 28 May 2026 | Insufficient Information |
| FIN-10790 | Guest Invoice Discrepancies | Guest invoice omitted Cleaning Fee line item — total correct but breakdown misleading (AF + GST only, fee not bundled into AF as expected when toggle off). | Code fix deployed to prod (bundled/deducted fee aggregation in shared invoice); reservation invoice corrected. | 21 May 2026 | 2 Jun 2026 | Tech Fix |
| T3-166658 | Tax-Inclusive Calculation Errors | BDC imported reservation BC-62F3FF509 — taxes reported as removed from guest folio / missing from resort-fee query. | Investigation found taxes present on folio; ticket closed for inadequate description — 0 reservations with missing taxes after fix. | 1 Jun 2026 | 1 Jun 2026 | Inadequate Description |
| T3-166678 | Tax-Inclusive Calculation Errors | Bundled/deducted fees not handled correctly — guest folio total A$3,282 vs expected A$2,522 (A$760 discrepancy on MRP direct booking). | Escalated to FIN as FIN-10848; reservation recalculated after inclusive-tax step fix (FIN-10476); folio now correct. | 1 Jun 2026 | 4 Jun 2026 | Duplicate (→ FIN-10848) |
| GOLD-9379 | VRBO Auth Holds & Manual Workarounds | Could not create future authorisation holds via API — isAuthorizationHold always returned false despite correct payload. | Payments team confirmed new API fields (releaseCheckInOffset / captureCheckInOffset); ticket closed but Hometime still blocked on bulk implementation. | 20 May 2026 | 31 May 2026 | Tech Fix |
| T3-167159 | Tax-Inclusive Calculation Errors | Tax-inclusive reservation shows balance due equal to tax value — tax added on top instead of extracted from inclusive fees. | Escalated to FIN-10855; investigated VRBO cleaning fee GST treatment; closed as designed after confirming VRBO imported CF as A$330 inclusive. | 4 Jun 2026 | 10 Jun 2026 | As Designed (→ FIN-10855) |
| T3-167520 | EOM Blockers & Tax Errors (MRP) | Incorrect taxes on MRP reservations blocking End-of-Month processing and owner statements. | Part of broader tax-inclusive remediation; bulk recalculation of ~2,000 MRP reservations with markup-on-fees + tax-inclusive requested. | 8 Jun 2026 | 10 Jun 2026 | Bugfix (→ FIN-10873) |
| FIN-10855 | EOM Blockers — Payout | VRBO reservation balance due overstated by A$30 — GST added exclusively on channel-origin cleaning fee instead of extracted as inclusive. | VRBO team confirmed cleaning fee imported as A$330 from channel; closed as designed — payment/folio mismatch from manual adjustments, not FIN bug. | 4 Jun 2026 | 10 Jun 2026 | As Designed |
| FIN-10873 | EOM Blockers — Payout | Airbnb reservations with outstanding balance — resort-fee GST not 10%; 51+ reservations flagged in impact spreadsheet. | Code bugfix for markup-on-fees + inclusive tax extraction; spreadsheet reservations recalculated; bulk recalc of ~2,000 checkout-after-May res suggested. | 8 Jun 2026 | 9 Jun 2026 | Bugfix |
| PFR-9532 | VRBO Auth Holds & Manual Workarounds | No automated auth-hold flow for VRBO instant-book — users must create manual holds per reservation. | Feature request raised; no product delivery yet — awaiting prioritisation. | 6 Jun 2023 | — | — |

# Key Takeaways

2 tickets still open at report time: GOLD-9426 (duplicate charges root cause) and PFR-9532 (VRBO auto auth holds).

Tax-inclusive rollout was the dominant EOM risk — FIN-10873 bugfix + bulk recalc required for ~2,000 reservations.

ACC-5894 / cash-ledger gap: 181 May payments (~A$354k) not auto-recognized after owner-statement generation-day change.

GOLD-9424 closed quickly (same day) but GOLD-9426 remains the systemic duplicate-charge investigation.

Response-time friction: GOLD-9379 open 2+ weeks; Harry escalated multiple Immediate tickets with no updates.

Generated 12 Jul 2026 · Source: guesty.atlassian.net + hometime-internal Slack