## Slide 1
E-Invoicing — Challenges & Next Steps
IN PROGRESS
Status update · Regulatory readiness & product priorities
REGULATION TIMELINE
Italy · Enforced
Spain · Jan 2027
FR / PT / GR / DE · Not mandatory
France, Portugal, Greece, Germany: regulations started but not mandatorily enforced — users often bypass via external apps.
01 CURRENT STATE
Gaps & Challenges
● Italian Complexity
Blocked by inability to process Owner/PMC commission splits & tax rules. Only 1 billing model supported (Owner or PMC pays all).
● Pilot Stalled
Exit criteria not met due to insufficient use-case coverage (pilot currently at 2 users).
● Priority Risk
Adding the split commission is not prioritized before 2027.
02 ACTIONS
Next Steps
● Market Research
Prioritized to identify viable target countries with larger addressable markets before attempting scale.
● Expand POC to Spain
Candidate under research: update the API scheme with required Guest data fields to stay ahead of Jan 2027 enforcement.
03 DECISIONS
Going Forward
● Roadmap Priority — Q3
Commission Split by Fee. Potential tradeoff vs “Redesign adjustment flow” (All Casago) and PAC Fee (Avari).
● Potential Q4 Big Rock
May affect City Tax, tax conditions, and PAC Tax — confirm sequencing with roadmap owners.
Confidential · Product & Compliance · Editable Google Slides / PowerPoint
Slide 1 of 2

## Slide 2
E-Invoicing — Decision Framework
Use this slide in working sessions to capture tradeoffs and owners
Q3 Priority Options
● A. Commission Split by Fee
Recommended roadmap priority to unblock Italy use cases and prepare multi-party invoicing.
● B. Redesign adjustment flow
All Casago request — may compete for the same engineering capacity as Split by Fee.
● C. PAC Fee
Avari request — evaluate dependency / sequencing against Split by Fee.
Market & Timeline Decisions
● Spain POC expansion
Update API scheme with required Guest data fields ahead of Jan 2027 enforcement.
● Broader market research
Identify countries with larger addressable markets before scaling beyond pilots.
● Q4 Big Rock candidate
Commission / tax work may impact City Tax, tax conditions, and PAC Tax — confirm owners.
● Open decision
Confirm whether Split Commission is a Q3 commitment or deferred (current risk: not prioritized before 2027).
Confidential · Product & Compliance · Editable Google Slides / PowerPoint
Slide 2 of 2